Phase 1 — Project Foundation (Week 1)

Goal

Set up the complete project architecture.

Frontend

- React + Vite

- Tailwind CSS

- React Router

- Zustand

- Axios

- Framer Motion

- React Leaflet

- Socket.IO Client

Backend

- Express.js

- PostgreSQL

- JWT

- Socket.IO

- Folder structure

AI

Python

YOLO

OpenCV

XGBoost

LSTM

Deliverables

Frontend

Backend

AI Service

Database

Shared Config

Project runs successfully.

Phase 2 — Database Design

Design all tables first.

Example

Users

Roles

Departments

Incidents

Vehicles

Sensors

Timeline

Replay Events

Notifications

Hospitals

Police

Fire

Utilities

Weather

AI Decisions

Reports

Citizen Requests

After database:

Connect PostgreSQL

Create Models

Create Seed Data

Phase 3 — Authentication

Implement

JWT Login

Logout

Refresh Token

RBAC

Administrator

Mayor

Traffic

Hospital

Police

Fire

Utility

Citizen

Pages

Login

Unauthorized

Profile

Phase 4 — Main Dashboard

This becomes the heart of UI.

Build

Sidebar

Top Navbar

Dashboard Cards

Charts

Notification Panel

Weather

Incident Feed

AI Recommendation Panel

Activity Timeline

Don't connect AI yet.

Use dummy API.

Phase 5 — Department Dashboards

Create independent dashboards.

Traffic Dashboard

Police Dashboard

Hospital Dashboard

Fire Dashboard

Utility Dashboard

Citizen Dashboard

Each dashboard has

KPIs

Tables

Charts

Notifications

Status

Phase 6 — Digital Twin

Now create the city.

Use

Leaflet

OpenStreetMap

Create

Roads

Hospitals

Police

Fire

Utilities

Weather Stations

Traffic Signals

Flood Areas

CCTV

Vehicles

Features

Zoom

Pan

Popups

Filters

Layers

Marker Cluster

Phase 7 — Vehicle Animation

Now city becomes alive.

Vehicles

Ambulance

Police

Fire Truck

Bus

Private Cars

Movement

Predefined Route

Interpolation

Speed Control

Pause

Resume

Phase 8 — Replay Engine ⭐ (Core Module)

This is the most important module.

Create

Replay Timeline

Current Time

Playback

Pause

Fast Forward

Rewind

Reset

Every second

Read Timestamp

↓

Read Events

↓

Update Sensors

↓

Move Vehicles

↓

Update Departments

↓

Broadcast Socket Event

Everything starts syncing here.

Phase 9 — Timeline System

Store

00:05

Rain Starts

00:12

Traffic Heavy

00:15

Accident

00:18

Hospital Alert

00:19

Police Alert

00:22

Road Closed

Replay engine reads these.

Phase 10 — Socket.IO

Now make everything real-time.

Broadcast

Vehicle Position

Sensors

Notifications

Traffic

Hospital Status

Incident Feed

Charts

Every dashboard updates automatically.

Phase 11 — Simulation Engine

Replay Engine controls

Vehicles

Weather

Traffic

Incidents

Sensors

Departments

Now city feels live.

Phase 12 — AI Detection Pipeline

Offline processing.

Video

↓

YOLO

↓

Tracking

↓

Object Detection

↓

Incident Detection

↓

Timeline Generator

↓

Database

Store

Detected Events

Replay uses stored detections.

Phase 13 — CCTV Replay

Build

Video Player

Timeline Sync

Timestamp

REC

LIVE Badge

Playback Speed

Replay Engine controls videos.

Phase 14 — IoT Simulation

Create simulated sensors.

Traffic Density

Rain

Temperature

Humidity

Electricity

Water Level

Transformer Temperature

Replay updates values.

Phase 15 — Multi-Agent System

Create lightweight event-driven agents.

Traffic Agent

Hospital Agent

Police Agent

Fire Agent

Utility Agent

Weather Agent

Citizen Agent

Each listens to Event Bus.

Example

Accident

↓

Traffic Agent

↓

Police Agent

↓

Hospital Agent

↓

Fire Agent

↓

Decision Coordinator

Phase 16 — Decision Intelligence

Implement

Incident Priority

Department Coordination

Resource Allocation

Response Planning

Recommendation Engine

Output

Recommended Actions

Phase 17 — LLM Integration

Connect Grok API.

Capabilities

City Summary

Incident Summary

Decision Explanation

Executive Reports

Citizen Chat

Natural Language Search

Important

LLM only explains.

It never controls.

Phase 18 — Reports

Generate

Incident Report

Daily Report

Weekly Report

Executive Report

Use structured data.

Phase 19 — Citizen Portal

Functions

Login

Report Incident

SOS

Track Complaint

Notifications

Traffic Alerts

Flood Alerts

Chat Assistant

Phase 20 — Admin Panel

Manage

Users

Departments

Vehicles

Replay Timelines

Videos

Sensor Profiles

Roles

Permissions

Reports

Phase 21 — Analytics

Charts

Traffic Trends

Crime

Emergency Response

Hospital Load

Flood Risk

Weather

Department Performance

Phase 22 — Simulated AI Features

These are demonstration modules.

Continuous Learning

Reinforcement Learning

Prediction Dashboard

Model Versions

Learning Curve

Dataset Growth

All driven by predefined data from the replay engine.

Phase 23 — Performance Optimization

Optimize

Lazy Loading

Marker Clustering

Delta Updates

Memoization

Shared Memory

Socket Throttling

Cached AI Responses

Tick-Based Simulation

Phase 24 — Testing

Test

Authentication

Replay

Socket

Agents

Decision Engine

Reports

Digital Twin

Citizen Portal

LLM

Performance

Phase 25 — Deployment

Deploy

Frontend

Backend

Database

Python AI Service

Configure

HTTPS

Environment Variables

Logging

Backups

Final Development Workflow

1. Project Setup

↓

2. Database Design

↓

3. Authentication

↓

4. Main Dashboard

↓

5. Department Dashboards

↓

6. Digital Twin (Leaflet)

↓

7. Vehicle Animation

↓

8. Replay Engine ⭐

↓

9. Timeline System

↓

10. Socket.IO

↓

11. Simulation Engine

↓

12. AI Detection (YOLO Offline)

↓

13. CCTV Replay

↓

14. IoT Sensor Simulation

↓

15. Multi-Agent System

↓

16. Decision Intelligence

↓

17. Grok LLM Assistant

↓

18. Reports

↓

19. Citizen Portal

↓

20. Admin Panel

↓

21. Analytics

↓

22. Simulated AI Modules

↓

23. Performance Optimization

↓

24. Testing

↓

25. Deployment

This sequence follows the dependencies in your architecture: build the platform foundation first, then the real-time simulation infrastructure (Replay Engine + Digital Twin), followed by the AI coordination layers (agents, decision intelligence, LLM), and finally the administrative, reporting, and optimization features. It also aligns with your goal of producing a production-quality research prototype rather than a collection of disconnected features.

Here's the full build sequence across every layer, ordered so each step only depends on things you've already built. This turns your whole spec into a linear checklist.

Stage 0 — Foundations (before any features)

- Repo scaffolding: backend/, frontend/, ai-services/, shared/ (for shared types/constants like event schemas)

- PostgreSQL installed locally, empty database created

- Backend: Express server boots, one health-check route

- Frontend: Vite + React boots, Tailwind configured, connects to backend health-check

- Git repo, .env files for secrets (DB creds, Grok API key), .gitignore

Goal: frontend and backend can talk to each other and to Postgres. Nothing functional yet.

Stage 1 — Replay Engine spine (what we just built)

- events table in Postgres (timestamp, type, payload, simulation_run_id)

- Seed script to load a hardcoded timeline into that table (replaces the JSON file)

- Replay engine reads from DB instead of JSON, ticks, emits via Socket.IO

- Start/stop/pause/speed-control REST endpoints

- Frontend: bare event log page consuming the socket stream (what you have now)

Goal: proven, DB-backed, controllable simulation clock.

Stage 2 — Auth & roles (unblocks all dashboards)

- users table (role, hashed password)

- JWT login endpoint, password hashing (bcrypt)

- Auth middleware on backend routes

- Frontend: login page, protected route wrapper, role stored in Zustand

- Basic role-based redirect (Traffic Officer → traffic dashboard, etc.)

Goal: every subsequent dashboard has somewhere to live behind a role gate.

Stage 3 — Digital Twin map (first real event consumer)

- Static Leaflet map with OpenStreetMap tiles

- Static markers seeded from DB: hospitals, police stations, fire stations, utility stations

- Layer control toggle for each marker type

- Popups on marker click

- Marker clustering for density

- Wire VEHICLE_MOVE events from the socket stream to move a marker (start with one vehicle)

- Add interpolation so movement looks smooth between ticks, not jumpy

- Expand to multiple simultaneous vehicles on predefined routes

Goal: the map is now a live subscriber to the replay engine — validates the "everything is a consumer of the event stream" pattern visually.

Stage 4 — One full department vertical (Traffic)

- Traffic dashboard UI: KPI cards, congestion chart, incident feed — static first

- Wire TRAFFIC_UPDATE events to update the chart live

- Traffic Agent: a simple Node module/service that listens to the event bus and reacts (e.g., on INCIDENT in its zone, emits TRAFFIC_AGENT_RESPONSE)

- Show the agent's output somewhere in the UI (Activity Timeline component)

Goal: proves the agent pattern end-to-end for one department before replicating it five more times.

Stage 5 — Remaining agents + cross-domain coordination

- Repeat the Traffic Agent pattern for Hospital, Police, Fire, Weather, Utility, Citizen agents — should now be fast since the pattern is proven

- Decision Coordinator: subscribes to all agent outputs, produces a unified response event

- Wire the cross-domain example from your spec: Accident → Traffic Agent → Hospital Agent → Police Agent → Coordinator → unified response

- Surface coordinator output in a "Decision Intelligence" panel

Stage 6 — Remaining department dashboards

- Hospital, Police, Fire, Utility dashboards — copy the Traffic dashboard's structure, swap in relevant KPIs/events

- Admin/Mayor dashboard: aggregate view pulling from all departments

Stage 7 — Citizen application

- Citizen login/signup

- Incident reporting form → writes to events/incidents table

- Complaint tracking list view

- Emergency SOS button → triggers INCIDENT event

- Notifications panel (subscribes to relevant socket events filtered by citizen's zone)

- Chat assistant UI shell (wire to LLM in Stage 9)

Stage 8 — CCTV + offline AI pipeline (build in isolation)

- Offline Python script: run YOLO on a prerecorded video, output detected events with timestamps to a JSON/CSV

- Import script: load those generated events into the events table, tagged to the video's timeline

- Frontend: video player component with "LIVE"/"REC" overlay

- Sync video playback position to SIM_TICK so detections appear at the right video timestamp

- Overlay bounding boxes/detection markers on video at the right moments

Goal: this whole stage is decoupled from the live system — build and test it independently, then plug the generated events into Stage 1's timeline.

Stage 9 — LLM City Assistant (bolt on last)

- Backend endpoint that calls Grok API, on-demand only

- City summary generation (feed it current simulation state as context)

- Incident summary / decision explanation endpoints (feed it agent/coordinator output)

- Citizen chat: connect the Stage 7 chat UI to this endpoint

- Response caching (per your optimization list) to avoid redundant calls during demos

- Executive/daily/weekly report generation from structured platform data

Stage 10 — Simulated-but-not-fake layers

- IoT sensor panel: generate sensor values from the replay timeline (not random — tied to events)

- Continuous learning panel: static/predefined model version, accuracy, dataset growth charts

- Reinforcement learning panel: predefined episode/reward/policy curves

- Digital twin physics: predefined flood/fire/smoke polygons that the replay engine updates over time

- Autonomous AI panel: show simulated auto-execution (road closure, dispatch) as a visual log, clearly timed to coordinator decisions

Stage 11 — Polish pass (do last, not continuously)

- Dark theme, glass-effect cards, consistent design system across all dashboards

- Framer Motion transitions or state changes, notifications, map updates

- Responsive layout pass

- Loading states, error boundaries, reconnect logic for Socket.IO

- Full demo script rehearsal: Start Simulation → accident → full cross-domain chain → LLM explanation, timed end-to-end

Sequencing logic to keep in mind: everything before Stage 8 only depends on the replay engine you already validated. Stage 8 (video/YOLO) and Stage 9 (LLM) are intentionally isolated and pluggable last, exactly as your spec's philosophy demands — they shouldn't block or entangle the core live system. Polish is explicitly last so you're not re-styling components you'll still be reshaping functionally.

Want me to turn this into a tracked checklist (e.g. a markdown file or project board) you can check off as you go?